PHASE 4

Project Planning Phase

AI Study Buddy API  -  Learn Mate: AI assistant for smarter learning and study support

Scope, timeline, roles, tools and risk management

# 1. Purpose

This phase organises the work: scope, milestones, task breakdown, timeline, roles, risks and tools, so the project can be delivered on time.

# 2. Project Scope

- In scope: authentication, RBAC, material upload, AI summary, flashcards, quizzes, study plans, secure storage, API testing and documentation.

- Out of scope (future): mobile app, doubt chatbot, gamification, collaborative note sharing.

# 3. Work Breakdown & Timeline (8 Weeks)

| Week | Milestone | Key tasks | Status |
| --- | --- | --- | --- |
| 1 | Setup & planning | Finalise idea, install tools, create repo, initialise Node/Express project, connect MongoDB | Planned |
| 2 | Authentication | User model, register/login, bcryptjs, JWT, RBAC middleware | Planned |
| 3 | Material management | Multer upload, PDF text extraction, CRUD APIs | Planned |
| 4 | AI integration | Gemini service, summary generation, prompt design | Planned |
| 5 | Flashcards & quizzes | Generate/save flashcards and quizzes, quiz submission and scoring | Planned |
| 6 | Study plan & polish | Study-plan API, validation, error handling | Planned |
| 7 | Testing | Postman testing, bug fixing, security checks | Planned |
| 8 | Documentation & demo | Final documentation, deployment, demo preparation | Planned |

# 4. Team Roles

| Role | Responsibility |
| --- | --- |
| Project Lead / Backend Developer | Architecture, API development, integration, coordination. |
| Database Engineer | MongoDB schema design, queries, data validation. |
| AI Integration Developer | Gemini prompts, response parsing, chunking. |
| Tester / Documentation | Test cases, Postman collection, reports, user guide. |

(Edit names and roles according to your team size.)

# 5. Tools & Technologies

| Purpose | Tool |
| --- | --- |
| Coding | VS Code, Node.js, npm |
| Version control | Git and GitHub |
| API testing | Postman |
| Database | MongoDB Atlas / Compass |
| Communication & tracking | WhatsApp / Trello / Google Docs |

# 6. Risk Analysis

| Risk | Level | Mitigation |
| --- | --- | --- |
| Gemini API rate limit or downtime | High | Add retry logic, caching of generated results, meaningful error messages. |
| Poor AI output quality | Medium | Refine prompts, request structured JSON, validate output. |
| Large PDFs exceeding token limits | Medium | Split text into chunks and merge results. |
| Security vulnerabilities | Medium | Validation, hashed passwords, JWT expiry, env variables. |
| Schedule delay | Medium | Weekly review, prioritise Must-have features. |

# 7. Success Criteria

- All Must-have features work end-to-end through the API.

- Protected routes reject requests without a valid token or role.

- Generated summaries, flashcards and quizzes are saved and retrievable.

- Project documented and demonstrated on schedule.